IDEA_SCOPE.md

This document is the control plane for the SHOT Build Sprint build. If a proposed change does not improve the active milestone's acceptance test or the Virality strategy, it goes in the parking lot.

0. Scope status

| Field | Value |
| --- | --- |
| Event | GrowthX Build Sprint · Season 04 |
| Builder | Justin, solo, plus coding agent |
| Build starts | Fri 2 Oct 2026, 11:00 AM IST |
| Submission deadline | Sat 17 Oct 2026, 11:00 AM IST |
| Current milestone | M0 |
| Live URL | TBD |
| Public repo | TBD |
| Last updated | 2 Oct 2026 |

Status language

- Specified: described here but not implemented.

- Implemented: code exists.

- Working locally: golden path works in development.

- Live: golden path works at the live URL on a phone.

- Verified: acceptance tests have passed at the live URL.

- Demo-ready: fallback, reset, evidence and proof walkthrough have been rehearsed.

These statuses and sprint dates follow the supplied Build Sprint control template. Pasted text

1. Idea lock

| Decision | Locked answer |
| --- | --- |
| One-sentence product | SHOT helps shy people make the first move by giving them playful prompts they can show directly to someone they like instead of having to say the first thing themselves. |
| The one person | A shy college-age person who sees someone they want to approach but struggles to initiate the interaction. |
| The one moment | They see someone they find interesting/attractive in real life, want to approach them, but freeze because they don't know what to say or feel too nervous to say it. |
| Current workaround | Think of an opener, ask a friend what to say, search for pickup lines, force an awkward “hey,” or don't approach at all. |
| Core action | User chooses an intention → browses prompts → taps one → shows it full-screen to Person B → Person B responds positively or negatively. |
| One outcome | Break the initial barrier so Person A and Person B can continue interacting in real life without SHOT. |
| Hard case | Person B must understand the interaction immediately and feel comfortable responding without Person A having to explain the app. |
| Primary track | Virality |
| Riskiest assumption | People will actually show their phone to someone they're interested in, and the recipient won't find the interaction uncomfortably awkward. |
| 30-minute no-code test | Completed. Ronak, Vidi and Priyansh each tested the interaction with another person. All three actually showed the prompt and reported liking the interaction. |
| First three users | Ronak, Vidi, Priyansh |
| Tuesday channel | College WhatsApp groups, personal Instagram/X, friends' Instagram Stories. |
| Personal artifact | None intentionally. Do not introduce an artificial result card solely for virality. |
| Saturday numbers targeted | 5k+ impressions; 51+ reactions/comments; 251+ unique visitors; 101+ meaningful first-use actions. |
| Library lineage | Original product direction; no selected Build Sprint library card. |

Why this idea

The pain I feel

The product originated from a recent real-life situation: seeing someone attractive at the gym, wanting to approach them, but having no natural opener that would make the interaction feel less awkward.

SHOT turns that hesitation into an object the user can act on:

Don't say it. Show it.

There is also immediate access to the target demographic through college friends and wider college networks.

Decisive proof

A stranger should be able to open SHOT on their phone and complete:

Choose → Browse → Show → Respond → Done

without the builder explaining the product.

The strongest behavioral proof is not someone saying SHOT is a good idea. It is Person B actually pressing a positive or negative response after Person A shows them a SHOT.

2. User and job

User

- Who: College-age young adult; shy or hesitant about initiating romantic/social interactions.

- Context: In-person situations such as college, cafés, gyms, public transport, parties and casual hangouts.

- Frequency: Opportunistic rather than daily; triggered when the user encounters someone they want to approach.

- Existing behaviour: Overthink an opener, ask friends for advice, search for lines, attempt an awkward introduction, or do nothing.

- Existing frustration: The hardest part isn't necessarily carrying the conversation—it is initiating it.

Job to be done

When I see someone I want to approach but don't know how to start, I need an easy way to make the first move, so that we can get past the initial awkwardness and start interacting naturally.

Definition of completion

The job is complete only when:

- Person A finds a prompt they are comfortable showing.

- Person B sees and understands that prompt.

- Person B responds positively or negatively, after which SHOT gets out of the way.

A user merely browsing prompts does not constitute completion.

3. Product contract

Golden path

- User opens SHOT and sees all six modes.

- User chooses what they want to accomplish.

- User vertically browses up to five free prompt cards.

- User taps a prompt; it immediately expands to fill the screen.

- Person A hands/shows the phone to Person B.

- Person B taps one of two contextual responses: positive or negative.

- SHOT displays the appropriate reaction.

- User taps Done.

- SHOT exits the interaction.

Six modes

- ❤️ Make a move

- 😏 Flirt a little

- 🧊 Break the awkwardness

- 👋 Start a conversation

- 💬 Get to know them

- 😂 Make them laugh

Inputs

| Input | Format/source | Hard characteristics | Validation |
| --- | --- | --- | --- |
| Mode | One of six predefined intentions | Must be understandable instantly | User can select one without explanation |
| Prompt | Curated predefined copy | Funny/interesting without making Person B uncomfortable | Manually reviewed before shipping |
| Response | Positive or negative contextual button | Must provide a clear opt-out | Both paths work on mobile |

Outputs and state changes

| Output/state change | Consumer | Required format | Proof |
| --- | --- | --- | --- |
| Prompt deck | Person A | Mobile cards | Mode selection opens deck |
| Full-screen prompt | Person B | Large readable mobile view | Card tap expands correctly |
| Positive reaction | Person A | Short reaction | Positive button completes path |
| Negative reaction | Person A | Graceful reaction | Negative button completes path |
| Completed SHOT event | Analytics/Convex | Event record | Recorded after response |

What the product must remember

Within one session:

- Selected mode

- Current prompt

- Current prompt index

- Whether Show Mode is active

- Response state

Across sessions:

- Only the minimum anonymous analytics/events required for sprint evidence.

Deliberately forget/not collect:

- Who Person B is

- Relationship information

- Conversation content

- Location

- Dating profile information

Human review boundary

There is no AI decision-making in V1. All prompts are deliberately curated.

4. What makes it different

The obvious version

Build a giant collection of pickup lines and conversation starters.

User opens app → copies a line → uses it somewhere else.

The non-obvious choice

SHOT makes the phone itself the first move.

Browse → tap → hand them your phone.

Person A doesn't need to convert an app suggestion into speech.

And SHOT deliberately ends after the response rather than trying to host the resulting relationship.

The moment they screenshot

There isn't one in V1.

This is an intentional weakness against the Virality rubric rather than something we will hide. SHOT's distribution hypothesis is based on Person B being exposed to SHOT during real-world usage, plus external distribution.

The rubric explicitly emphasizes personalized shareable artifacts for Virality builds; SHOT consciously does not manufacture one for the sprint. Pasted text

Ideas deliberately rejected

| Rejected mechanic | Reason |
| --- | --- |
| “I took my SHOT” result card | Feels added for the rubric rather than the interaction |
| Messaging | SHOT should start real-world conversation, not replace it |
| Matching | Turns SHOT into a dating platform |
| AI-generated prompts | Adds unnecessary complexity; curated quality is preferable |
| Location-based modes | Location doesn't determine what the user wants to accomplish |
| Boldness selector | Adds friction; prompts themselves represent different boldness levels |
| Maybe response | Positive/negative keeps the interaction decisive and simple |
| Multiple sequential prompts | SHOT should leave after breaking the ice |

5. Dependencies

Verified capability matrix

| Required capability | Product | Requirement | Status |
| --- | --- | --- | --- |
| Coding agent | Codex or Claude Code | Sprint-required build agent | Setup required |
| Repository | GitHub | Public repo | Setup required |
| Backend/database/hosting | Convex | Sprint-required stack | Setup required |
| Event storage | Convex | Record first-use/completion events | To implement |
| Product analytics | PostHog / Plausible / GA4 / Datafast | Unique visitor evidence + read-only access | Choose during M1 |

The fixed stack and analytics evidence requirements come from the supplied event brief and rubric. Pasted text Pasted text

Unsupported assumptions

Do not put these on the critical path:

- Native App Store/Play Store release

- Working Premium payments

- Push notifications

- Authentication

- AI APIs

- Location services

Secrets and access

Any required credentials live in Convex environment variables or the appropriate deployment environment.

Never commit secrets to GitHub.

6. Rubric strategy

Primary track

| Decision | Answer |
| --- | --- |
| Primary track | Virality |
| Why | The sprint goal is maximum discovery and real product usage rather than maximizing short-term Premium revenue. |
| What the track ideally needs | A personal shareable artifact. SHOT deliberately has none in V1, so distribution must compensate through product exposure and external channels. |

Virality rows

| Row | Weight | Current | Target | Target points | Observable proof | Work required |
| --- | --- | --- | --- | --- | --- | --- |
| Impressions/views | 1× | L1 | L3: 5k+ | 2 | Instagram/X analytics | Build-in-public + launch posts |
| Reactions/comments | 2× | L1 | L3: 51+ | 4 | Platform analytics | Posts that invite genuine response |
| Amplification quality | 3× | L1 | L3 | 6 | Screenshots of qualifying engagement | GrowthX/builders/founders |
| Visitors | 10× | L1 | L3: 251+ | 20 | Read-only analytics | Strong CTA + direct distribution |
| Signups/meaningful actions | 25× | L1 | L3: 101+ | 50 | Convex first-use event count | Fast core flow + instrumentation |

The target bands above are taken directly from the supplied Virality rubric. Pasted text

Where the points are

Protect these first:

- Meaningful first-use actions — 25×

- Unique visitors — 10×

Do not spend five hours chasing another thousand impressions while the product's core completion rate is poor.

Meaningful action definition

For SHOT:

Completed SHOT = Person B taps either the positive or negative response in Show Mode.

Record supporting funnel events separately:

mode_selected

prompt_viewed

show_mode_opened

positive_response

negative_response

shot_completed

This allows the evidence to show what users actually did rather than claiming every visitor as a successful use.

Competence floor

Impressions, reactions and amplification should receive adequate GTM effort, but product visitors and meaningful actions receive disproportionate attention.

Rubric traps

Do not:

- Count your own tests.

- Count anonymous visits as completed SHOTs.

- Claim Person B interaction when only Show Mode was opened.

- Report visitors without read-only analytics.

- Add fake sharing mechanics purely for rubric points.

- Confuse Instagram impressions with product visitors.

The rubric imposes evidence requirements and Virality anti-spoof ratios, including visitors ≤ weighted impressions ÷ 10 and signups/actions ≤ visitors ÷ 2 unless another verifiable traffic source explains the numbers. Pasted text

7. GTM plan

Where users already are

| Channel | Who | Reach | Timing |
| --- | --- | --- | --- |
| College WhatsApp groups | College-age target users | Post/direct share | Week 1 testing + launch |
| Instagram | Friends, college network, broader audience | Reels/Stories/posts | Build publicly + launch |
| Friends' Instagram Stories | Adjacent target users | Ask testers/friends to share | Launch |
| X | Builders/design/product audience | Build-in-public posts | Throughout |
| GrowthX community | Sprint participants/builders | Relevant build updates | Sprint |

Distribution posts

During build

Document rather than manufacture content:

Building an app for people who are too shy to make the first move.

Show:

- wireframes

- prompt experiments

- prototype clips

- product decisions

- real testing insights

Launch framing

Don't know what to say? Show them.

Then demonstrate:

Browse → Choose → Show.

Post-launch updates

Use actual numbers:

“___ people tried SHOT yesterday. Here's where they stopped.”

Avoid generic founder updates when a product insight or real metric is available.

Targets

| Row | Floor | Stretch | Source |
| --- | --- | --- | --- |
| Impressions | L2: 501+ | L3: 5k+ | Platform analytics |
| Reactions/comments | L2: 15+ | L3: 51+ | Platform analytics |
| Amplification | L2 | L3 | Engagement screenshots |
| Visitors | L2: 51+ | L3: 251+ | Analytics |
| Meaningful actions | L2: 26+ | L3: 101+ | Convex |

Analytics setup

During Week 1:

- Install chosen analytics tool.

- Ensure unique visitors are measurable.

- Create read-only access.

- Store meaningful first-use events in Convex.

- Test events from a separate device.

- Do not wait until submission night.

8. Milestone ladder

The event fixes Week 1 as build time and Week 2 as user/GTM time. Pasted text

M0 — Feasibility and setup

Fri 2 Oct

Required

- Riskiest assumption test — completed

- GitHub setup

- Convex setup

- Coding agent setup

- Repository created

- Empty SHOT app deployed

- Public URL opens on phone

Acceptance test

SHOT has a public empty shell, the repository exists, and the assumption-test result is documented.

If behind

Forget design.

Deploy:

SHOT

to a blank mobile page.

M1 — One ugly complete flow

Fri 2 → Sun 4 Oct

Build only:

Home

↓

6 modes

↓

Prompt deck

↓

Tap prompt

↓

Full-screen Show Mode

↓

Positive / Negative

↓

Reaction

↓

Done

Use hardcoded prompts.

Acceptance test

Give the URL to someone who hasn't seen SHOT.

Without explaining:

They choose a mode → find a prompt → open Show Mode → complete a response.

If behind

One mode.

Five prompts.

Positive/negative.

Nothing else.

This fallback is extremely important.

M2 — First users

Mon 5 → Wed 7 Oct

Get SHOT in front of at least three additional real users beyond development testing.

Observe:

- Did they understand Home?

- Which mode?

- How long until a prompt they liked?

- Did they open Show Mode?

- Did they actually show someone?

- Did Person B respond?

- Where did they hesitate?

Acceptance test

Three genuine user sessions recorded as events plus notes on where each user stopped.

If behind

One live session with one target user while watching their screen.

M3 — Finish build

Thu 8 → Fri 9 Oct

Only fix problems discovered through testing.

Also:

- Analytics live

- Read-only access prepared

- Mobile tested

- Another person's device tested

- Premium teaser if time permits

- Landing/value proposition understandable

Acceptance test

A stranger opens the URL and completes the core SHOT flow without explanation.

If behind

Delete Premium teaser and any non-core UI.

Fix only:

Home → Show → Response

M4 — GTM opens

Sat 10 → Sun 11 Oct

Create launch content.

Use screen recording rather than expensive production.

Show:

problem → SHOT → browse → hand phone → response.

Start direct distribution.

Acceptance test

- Launch asset exists.

- Direct invitations sent.

- Weekend visitors/actions documented.

If behind

Skip polished video.

Use a raw product screen recording + text overlay.

M5 — Launch and iterate

Mon 12 → Fri 16 Oct

- Launch publicly.

- Post updates during the week.

- Share in relevant college channels.

- Ask friends/testers to Story it.

- Track funnel.

- Fix only blockers affecting real usage.

Acceptance test

Distribution is live and metrics are captured.

Critical rule

No feature expansion.

M6 — Verify and submit

Fri 16 → Sat 17 Oct

No new features.

Verify:

- Live URL

- Mobile experience

- GitHub public

- Analytics evidence

- Convex events

- Platform analytics screenshots

- Rubric self-score

- Proof walkthrough

Submission is due before 11:00 AM IST on 17 October, with the handbook recommending a 9:00 AM buffer. �